**Weekly Report for 22/08 - 28/08**

Tasks that were planned:

* Team meeting
* Mentor meeting
* Lecture
* Github setup for team portfolio
* Client meeting
* Data labeling + research
* Draft diagrams for portfolio
* Raspberry pi scripts
* Model training work

Tasks that were completed:

* Mentor and team meetings
* Lecture
* Github setup
* Data labeling
* Raspberry pi scripts

The client meeting wasn’t able to go ahead due to scheduling conflicts. After discussing times with the client a meeting has been set for 29/08/22 at 1:30 to discuss questions relating to the project and to get help on model training.

Due to the client meeting being pushed the past week has been a bit slower on the progress of the project, but we plan to make this progress up in the mid-semester break.

What went well:

From the lecture, our team learned what needed to be done to complete the team poster and got a good understanding of how to complete and plan this.

Data labeling continued through CVAT.