**Weekly Report for 24/05 - 30/05**

Tasks that were planned:

* Team meetings
* Mentor meeting
* Set up the Raspberry Pi
* Create and practice presentation slides as a team
* Hand in the mid-term report
* Midterm presentation
* Individual Upskilling

Tasks that were completed:

* Team Meetings
* Mentor Meeting
* Create and practice presentation slides
* Mid-term presentation
* Hand in the midterm report (draft)
* Individual Upskilling

We spent time as a team setting up the Raspberry Pi and the Raspberry Pi Camera Module 2, however during our in-person team meeting we were unable to get this working on a laptop. The Raspberry Pi was taken home by Ray and was set up on a monitor and was working.

What went well:

The Raspberry Pi was set up eventually, and now as a team, we have a room where we can work in WZ701 where there are monitors that we can hook the Pi up to.

Feedback from the mentor helped guide us with the mid-term report during our mentor meeting.

Create presentation slides and speech individually, and meet up to practice everybody’s part and give each other some advice.