**Weekly Report for 15/08 - 21/08**

Tasks that were planned:

* Team meetings
* Client meeting
* Mentor meeting
* Plan semester 2 deliverables
* Start labeling test data
* Individual tasks

Tasks that were completed:

* All meetings were completed
* The timeline for semester 2 was updated and discussed as a team
* Raspberry pi scripts

Set up began on the client’s CVAT to begin data labeling from the videos, authentication to our created accounts was limited so the client has been notified and waiting for a response.

What went well:

Connection to the client's azure storage was completed, and test videos were uploaded and were able to be downloaded as MP4s as expected.

Github was set up and is being structured for the team portfolio.